- Purpose

The purpose of this document is to provide an overview of the CROWNWeb (CW) EDI testing approach. CMS QIG has invited the Electronic Data Interchange (EDI) submitters to participate in user testing of CW enhancement releases. The intent is to receive early and frequent feedback from the EDIs to ensure the quality of the CW release before deploying to Production. The participating EDIs include: (a) DaVita; (b) DCI; (c) FMC; and (d) NRAA/OneHealthPort and their HIE vendors. This testing will occur in the CW Training environment following the baselined CW project schedules.

- Key Stakeholders (Main/Back-up)

- ADO: Olu Agunbiade, Jada Garrett, Michelle Johnson, Doreen Braimbridge, Richard Stone - BRES (Business Requirements): Dianna Christensen, Jamil Seaton, Janet Lea Hutchinson, John Jennings, Anthony Seabrook - CDDS: TBD - CMS: - QIG: Janis Grady, Teresa Titus-Howard - ISG: Barbara Heinlein, Vicki Schlining, Robert Schnell, Eric Chase - EDI Testers - DaVita: Kristi Stanley, Susan Rizkalla, Sam Coffing - DCI: Vlad Ladik - FMC: Carol Olsen, Raj Peramanki, Darshan Patel - NRAA Vendors: As identified by NRAA and OneHealthPort - Help Desk: Valerie Denning, Scott Roberts - Infrastructure: Teresa Morton, Jim Mitchell - NRAA/OneHealthPort: Howard Thomas, Kelly Llewellyn, Sue Merk - OCT: Matt McDonough, Oniel Delva - PDM: Marcy Marnholtz, Julie Steele - PMBR: Sandra Rodgers, Susan Goodrich

- Process Overview

Overall Project Management/Lead for EDI Testing effort – PMBR (Sandra Rodgers) - PMBR will coordinate and manage all aspects of the EDI testing following the baselined CW project schedules. PMBR will report the status of activities on a regular basis to the EDI testers and the CW Integrated Project Team (IPT). Process: - CW EDI testing kick-off meeting - PMBR will schedule the meeting and distribute supporting meeting and testing materials in advance of the meeting. - Training Environment Data - Data refresh activities will be scheduled and planned in advance of every major EDI Testing effort. Date of testing data will be given at the specific release kick-off meeting. - PDM to pull “Facility Mapping Report” for distribution to EDI Testers in advance of every EDI Testing effort. - Logistics Coordination (Pre-EDI testing activities) - Define timeline for build deployments to the Training environment. - Reference release-specific baselined schedule. - Infrastructure team will send notification to PMBR when complete. - Define the number of testing cycles for EDI testing. - Reference release-specific baselined schedule. - Typically, only two rounds of testing: Sprints 1-4 and Fix Cycle. - Identify EDI testing contacts (name, email). - Reference Appendix D: EDI Testing Meeting Invitee List. - Reference Appendix E: NRAA HIE Vendors Contact Information. - If necessary, Infrastructure will identify and distribute the Training environment URL to the EDI testers in advance of testing. - https://crowntrainbatch.qualitynet.org/portal/server.pt/community/crownweb_4_batch_community/200 - Infrastructure does not anticipate the URL changing between CW releases. - Confirm EDIs connectivity to the Training environment prior to start of testing. - DCI - DaVita - FMC - NRAA/OneHealthPort/HIE Vendors - DaVita, DCI and FMC will work with Infrastructure to set-up individual testers with the appropriate access to the Training environment prior to start of testing. EDIs will notify Infrastructure through the Remedy ticket process if any individuals are encountering issues and need support. - DaVita - DCI - FMC - Infrastructure will work with OneHealthPort to ensure that the NRAA HIE UAT environment (NRAA’s secure HIPAA-compliant test environment) is connected to the CW Training environment used by the HIE Vendors’ for CW testing. - EDIs will ensure LDAP accounts for EDI testers are those that the tester uses in Production. - If accounts are different, PDM needs to assign scope for that account. - PMBR will confirm with the CW IPT if any tables, databases, etc. need to be cleared before testing begins. - CW IPT does not anticipate the need for data clean-up activities for each release-specific testing. - PMBR will distribute release-specific documentation to the EDIs as it becomes available from the CROWN ADO. EDIs will distribute within their individual organizations as needed. - EDI testing underway - EDIs will create individual test case scenarios and set-up any patient-specific data needed to perform testing in a Production-like mode. - EDIs will report issues as they are identified following the existing Remedy ticket process. - Reference Appendix A: EDI Testing CW Submission Remedy Ticket Guide. - Help Desk email address is qnetsupport-esrd@hcqis.org. - NRAA HIE Support Vendors should report issues as identified in Appendix C: NRAA HIE Support Ticket Process. - Help Desk assigns a Remedy tracking number and then forwards the ticket to PMBR. - PMBR will route the issues for triage based on description provided in the Remedy ticket. PMBR will consult with PDM on guidance as to where issues should be routed to as needed. - Application issues are routed to the ADO. - Environment issues are routed to Infrastructure. - Enhancement requests are routed to QIG and BRES. - Business requirement inquiries are routed to BRES. - Training issues are routed to QIG and OCT. - PMBR will maintain a master Issue/Question log of items identified during the EDI testing for tracking and reporting purposes. - Reference Appendix B: EDI Testing Issue/Question Log. - PMBR will schedule a recurring meeting with the EDIs to discuss issues and questions identified during testing. - Meeting timeslot will be 1pm-1:30pm ET every Tuesday and Thursday during testing cycles. Additional meetings will be held as needed. - Meeting participants - Reference Appendix D: EDI Testing Meeting Invitee List. - Reference Appendix E: NRAA HIE Vendors Contact Information. - Kick-off meeting will be scheduled prior to start of release-specific testing. - EDI testing ends - PMBR will hold a final end of testing meeting with the EDIs on the last day of the testing round to confirm that testing is complete and review any open findings. EDIs will provide final feedback on the release. - PMBR will update the EDI Question/Issue Log and forward to CMS as a point of reference when making the release’s final Go/No-Go decision. - PMBR will facilitate a lessons learned session with the EDI testers and CW IPT as needed.

- Communications

- PMBR should be included on all communications related to the CW EDI testing effort for support assistance, tracking and reporting purposes. - Any issues identified during the EDI testing should be reported immediately using the existing Remedy ticket process. - Reference Appendix A: EDI Testing CW Submission Remedy Ticket Guide. - NRAA HIE Vendors who encounter any issues during the EDI testing effort should use the existing NRAA HIE Support Ticket Process as defined by the NRAA. - Reference Appendix C: NRAA HIE Support Ticket Process. - PMBR will send a recurring high-level summary of the EDI testing status to EDIs, CMS and CW IPT. - Appendix D: EDI Testing Meeting Invitee List. - Appendix E: NRAA HIE Vendors Contact Information. - CMS Support Contractors will find EDI testing materials posted in the release-specific Project Management subfolder on the Collaboration Tool.

# Appendix A: EDI Testing CW Submission Remedy Ticket Guide

To assist in triaging an issue/question during the EDI testing of submissions, please use the following as a guide on information to provide when contacting the Help Desk to have a Remedy ticket created. Help Desk email address is qnetsupport-esrd@hcqis.org.

- Identify which of the four categories below the issue/question falls into and be sure to use the category as the subject line of your e-mail. Or, be sure to indicate it when speaking to the Help Desk.

- EDI TESTING – Submission Upload - <Indicate EDI Submitter> - This would be used if you are unable to upload a file or not receiving the appropriate deferred response.

- EDI TESTING – Feedback Retrieval - <Indicate EDI Submitter> - This would be used if you are unable to retrieve/receive the feedback on your submission.

- EDI TESTING – XML Format – This would be for any questions related to XML format changes.

- EDI TESTING – Processing- <Patient or Clinical> – This would be used for question(s) on feedback received for the submission.

- Based on the category, gather the following requested information and include with the Remedy ticket.

- EDI TESTING – Submission Upload and EDI TESTING – Feedback Retrieval

- User id of Submitter

- Date and Time

- Physical Location Submitting from (City, State, Country)

- Connecting via VPN

- Version of IE

- File Size

- Batch Id

- Description of issue occurring.  Please be sure to include any error messages and/or note lack of any messages.

- Did you try (one time) to log out and clear cache?

- EDI TESTING – XML Format

- Provide questions around XML format needing clarification on.

- EDI TESTING – Processing - <Patient or Clinical>

- Batch Id

- Org Facility Id (if applicable)

- Org Patient Id (if applicable)

- Provide question(s) around processing.  Please be sure to clarify which message(s) needing additional information on when applicable.

# Appendix B: EDI Testing Issue/Question Log

# Appendix C: NRAA HIE Support Ticket Process

For any issues or questions encountered by a NRAA HIE Vendor, please use the existing NRAA HIE Support Ticket Process.

In the description section of the ticket please type EDI UAT so that the support agents can quickly identify and route your ticket to the CW testing team. Please be sure to answer the same questions as outlined in Appendix A: EDI Testing CW Submission Remedy Ticket Guide.

Selecting the appropriate option will automatically route the ticket to the CW/QualityNet Help Desk where the Tier Two Team will assign the ticket to the PMBR contractor. From there, PMBR will track, triage and route question/issue to the appropriate IPT resource for a response.

# Appendix D: EDI Testing Meeting Invitee List

For all EDI Testing meetings and documentation distribution, the following personnel should be included on all meeting invites and communications, including all vendors identified in Appendix C of this document.

| Organization/Name | Email |
| --- | --- |
| ADO |  |
| Olu Agunbiade | OAgunbiade@nwed.esrd.net |
| Doreen Braimbridge | DBraimbridge@nwed.esrd.net |
| Jada Garrett | jgarrett@nwed.esrd.net |
| Michelle Johnson | mjohnson@nwed.esrd.net |
| Richard Stone | rstone@nwed.esrd.net |
| BRES |  |
| Dianna Christensen | dchristensen@nw7.esrd.net |
| Janet Lea Hutchinson | jhutchinson@nw7.esrd.net |
| John Jennings | JJennings@nw7.esrd.net |
| Anthony Seabrook | ASeabrook@fmqai.com |
| Jamila Seaton | jseaton@nw7.esrd.net |
| CDDS |  |
| TBD | TBD |
| CMS |  |
| Eric Chase | Eric.Chase@CMS.hhs.gov |
| Janis Grady | Janis.grady@cms.hhs.gov |
| Barbara Heinlein | Barbara.heinlein@cms.hhs.gov |
| Vicki Schlining | Victoria.schlining@cms.hhs.gov |
| Robert Schnell | Robert.schnell1@cms.hhs.gov |
| Teresa Titus-Howard | Teresa.Titus-Howard@cms.hhs.gov |
| DaVita |  |
| Kristi Reiner | Kristi.Reiner@davita.com |
| Sam Coffing | Sam.coffing@davita.com |
| Susan Rizkalla | Susan.rizkalla@davita.com |
| DCI |  |
| Vlad Ladik | Vlad.ladik@dciinc.org |
| FMC |  |
| Carol Olsen | carol.olsen@fmc-na.com |
| Darshan Patel | Darshan.patel@fmc-na.com |
| Raj Peramanki | Raj.peramanki@fmc-na.com |
| Help Desk |  |
| Valerie Denning | vdenning@bcssi.sdps.org |
| Scott Roberts | sroberts@bcssi.sdps.org |
| Infrastructure |  |
| Jim Mitchell | Jim.Mitchell@HCQIS.ORG |
| Teresa Morton | tmorton@bcssi.sdps.org |
| NRAA/OneHealthPort |  |
| Kelly Llewellyn | kellyl@onehealthport.com |
| Sue Merk | smerk@onehealthport.com |
| Howard Thomas | HTConsulting@Comcast.net |
| OCT |  |
| Matt McDonough | mmcdonough@nw7.esrd.net |
| Oniel Delva | odelva@nw7.esrd.net |
| PDM |  |
| Peggy Butler | Peggy.Butler@HCQIS.ORG |
| Jill Danner | Jill.Danner@HCQIS.ORG |
| Chris Hoakison | Chris.Hoakison@HCQIS.ORG |
| Marcy Marnholtz | mmarnholtz@bcssi.sdps.org |
| Angie Sour | Angie.Sour@HCQIS.ORG |
| Julie Steele | jsteele@bcssi.sdps.org |
| PMBR |  |
| Sandra Rodgers | srodgers@edaptive.sdps.org |
| Susan Goodrich | sgoodrich@edaptive.sdps.org |
| V&V |  |
| Sue Perkins | Sue.Perkins@HCQIS.ORG |
| Kimla Wille | Kimla.Wille@HCQIS.ORG |

# Appendix E: NRAA HIE Vendors Contact Information

| Vendor | Primary Contact(s) | Email |
| --- | --- | --- |
| Ascend Clinical | Wendy Stookesberry | stookesberryw@ascendclinical.com |
| Clinical Computing | Tim Brennan | tim.brennan@ccl.com |
| Cybernius Medical | Ulrich Simonsmeier | support@cyberREN.com ufs@cyberren.com |
| DSI | Judy Lefkovitz Sachin Mehta Jerome Tannenbaum | jlefkovitz@dsi-corp.com smehta@dsi-corp.com jst@sanderlingllc.com |
| Gaia | Tina Ages Ed Carlson Joel Gorder Sonja Novotny Brian Nash | tina@gaiasoftware.com ed.carlson@gaiasoftware.com Joel@gaiasoftware.com Sonja@gaiasoftware.com brian@gaiasoftware.com |
| Infian | John Michie Balraj Singh | jmichie@infian.com bsingh@infian.com |
| Kinetic Decision Solutions (KDS) | Katie Ames | kames@kd-s.com |
| MIQS | John Mund | jmund@miqs.com |
| Nationwide Laboratory | Randy Lovely | rlovely@nationwidelab.com |
| QMS | Melissa Gabriel Tamara Johnston | gabrielm@qms-us.com johnstont@qms-us.com |
| Renesan | Neeraj Sinha | nsinha@renesan.com |
| Satellite Healthcare | Hatsumi Nielsen | nielsenh@satellitehealth.com |
| Spectra Laboratories | Kerrie Vance | Kerrie.vance@fmc-na.com |
| Velos | Varinder Goyal Tim Rose | vgoyal@velos.com trose@velos.com support@velos.com |
| Visonex | Scott Lamers Dino Capone | slamers@visonex.com dcapone@visonex.com |